# Final Producer Report B-tree Visualization Project

Director: Andre Sovich

Producer: Jenna Olsen

Team Member: Maritza Rodriguez

# Section 1 Postmortem

## Goals:

- Make the BTree and display algorithms dynamic.

- Animate all movements for tree operations.

- Store which operations are being performed to allow to step forward and backward in the tree animations.

- Provide instructions as for what is happening with insertions, deletions, merging, and splitting.

## Challenges:

- A major challenge for our group was managing collaborating on code across different machine.  Working between Mac and Windows machines was very difficult.

- The Provided code did not produce the trees dynamically. Thus, we had to gut everything to dynamically add animations and implement the step forward and step back buttons.

- Simple tested animations were much more difficult to integrate into the BTree than expected.

- QT with c++ makes using std:: format very difficult.

## Completed Goals:

- Updated display functions to dynamically update the BTree display.

- Stored operations performed on the BTree.

- Implemented step forward and back buttons.

- Updated the instructions provided for what is happening in the BTree.

- Provide instructions as for what is happening with insertions, deletions, merging, and splitting.

## Future improvements

- Integrate the new display structure for B+Tree and B*Tree

- Update instructions to be more specific.

- Add Animations for each action in the BTree.

- Update UI to be more educational for a user that doesn’t know what a BTree is.

## Final Completed Task Update

| Task | Assigned to | Start Date | Estimated Time | Time spent (total) | Comments |
| --- | --- | --- | --- | --- | --- |
| Creating Vector for nodes to hold a hash list of tiles. | Jenna: Completed by Jenna | 4/20 | 2 hours | 2 | Updating to use the QHash. |
| Integrating animations into currently implemented buttons. | Andre: Completed by Andre | 4/19 | 3 Hours | 5 Hours | Struggles with QT made this more difficult. |
| Write Postmortem Report | Mariza: Completed by Mariza | 4/20 | 3 hours | 4 Hours | Last minute changes in code required updates in the report. |
| Update line Drawing functions | Jenna: Completed by Jenna and Andre | 4/9 | 1 hour | 3 hours | Different widgets in the main window creates difficulty drawing in specific places. |

# Group Meetings

| Date | Time | Attendance |
| --- | --- | --- |
| 4/11 | 8:00am – 8:50am | Maritza, Andre, Jenna |
| 4/16 | 8:00am – 8:50am | Maritza, Andre, Jenna |
| 4/23 | 8:00am – 8:50am | Maritza, Andre, Jenna |
| 4/30 | 8:00am – 8:50am | Maritza, Andre, Jenna |
| 5/2 | 9:00am – 9:50 | Maritza, Andre, Jenna |