B-Tree Modulization Producer Report 4

Director: Andre Sovich

Producer: Jenna Olsen

Team Member: Maritza Rodriguez

Section 1: Current Tasks

| Task | Completed/Incomplete | Assigned to | Estimated Time | Time Spent | Start Date | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| Refactor functions to accept a different input for tiles. | Complete | Maritza: Completed By Maritza | 2 hours | 3 hours | 4/9 | Updating to use the QHash. |
| Outline Node Function | Complete | Jenna: Completed By Jenna | 1 Hour | 6 Hours | 4/1 | Struggles with QT made this more difficult. |
| Animation Integration | Incomplete | Andre | 2 Hours | 2 hours | 4/9 | Integrating animations into the tree structure. |
| Button implementation | Incomplete | All (more specific assignments coming later> | 4 hours | 2 hours | 4/1 | More specific assignments will be made now that animations are complete. |
| Add a QHash to store a list of nodes with a string as the key. | Complete | Jenna: Completed by Jenna | 1 Hour | 2 Hours | 4/9 | Creating QHash and changing function calls using the hash instead of static node names. |
| Created new node widgets to help with implementation | Complete | Andre: Completed by Andre | 1 Hour | 1.5 hours | 4/9 | Helps differentiate different parts of the tree. |

Section 2: Completed Tasks

| Task | Assigned to | Start Date | Estimated Time | Time spent (total) | Comments |
| --- | --- | --- | --- | --- | --- |
| Refactor functions to accept a different input for tiles. | Maritza: Completed by Maritza | 4/9 | 2 hours | 3 hours | Updating to use the QHash. |
| Outline Node Function | Jenna: Completed by Jenna | 4/1 | 1 Hour | 6 Hours | Struggles with QT made this more difficult. |
| Add a QHash to store a list of nodes with a string as the key. | Jenna: Completed by Jenna | 4/9 | 1 Hour | 2 Hours | Creating QHash and changing function calls using the hash instead of static node names. |
| Created new node widgets to help with implementation | Andre: Completed by Andre | 4/9 | 1 hour | 1.5 hours | Helps differentiate different parts of the tree. |

Section 3: Our Next Tasks

| Task | Assigned to | Estimated Time Spent | Estimated Start Date |
| --- | --- | --- | --- |
| Creating Vector for nodes to hold a hash list of tiles. | Jenna | 2 hours | 4/20 |
| Integrating animations into currently implemented buttons. | Mariza and Jenna | 5 Hours | 4/19 |
| Implement text instructions | Andre | 3 hours | 4/22 |
| Implement Step Forward Button | Maritza | 2 hours | 4/22 |
| Improve current animations | Jenna | 2 hours | 4/20 |

Group Meetings

| Date | Time | Attendance |
| --- | --- | --- |
| 4/9 | 8:00am – 8:50am | Maritza, Andre |