B-Tree Modulization Producer Report 1

Director: Andre Sovich

Producer: Jenna Olsen

Team Member: Maritza Rodriguez

Section 1: Current Tasks

| Task | Complete/Incomplete | Assigned to | Start Date | Time spent (total) | Comments |
| --- | --- | --- | --- | --- | --- |
| Familiarize with C++ and Qt | Complete | All | 1/22 | 10 |  |
| Look into the existing code | Complete | All | 1/22 | 1 |  |
| Research B, B+, and B* tree | Complete | All | 1/22 | 3 |  |
| Modularize Code | Incomplete | Maritza Rodriguez, Jenna Olsen | 9/2 | 15 | All Tree Classes and the main window class have been Modularized. |
| Text Log System Development | Complete | Andre Sovich | 1/29 | 2 | Text Log system is created, just needs to be implemented into existing class structures. |

Section 2: Completed Tasks

| Task | Complete/Incomplete | Assigned to | Start Date | Time spent (total) | Comments |
| --- | --- | --- | --- | --- | --- |
| Familiarize with C++ and Qt | Complete | All | 1/22 | 10 |  |
| Look into the existing code | Complete | All | 1/22 | 1 |  |
| Research B, B+, and B* tree | Complete | All | 1/22 | 3 |  |
| Text Log System Development | Complete | Andre Sovich | 1/29 | 2 | Text Log system is created, just needs to be implemented into existing class structures. |

Group Meetings

| Date | Time | Attendance |
| --- | --- | --- |
| 1/22 | 8:00am – 8:50am | All |
| 1/25 | 8:00am – 8:50am | All |
| 1/29 | 8:00am – 8:50am | All |
| 1/31 | 8:00am – 8:50am | All |
| 2/5 | 8:00am – 8:50am | All |
| 2/7 | 8:00am – 8:50am | All |
| 2/12 | 8:00am – 8:50am | All |

Section 3: Our Next Tasks

| Task | Assigned to | Estimated Time Spent | Estimated Start Date |
| --- | --- | --- | --- |
| Text Log System Implementation | Andre | 6 | 2/13 |
| Continued Modulization | Maritza, Jenna | 2-3 | 2/13 |
| Discussing Button Implementation | Team Meeting | 1 hour (1 Meeting Time) | 2/14 |
| Button implementation | All | 14 | 2/15 |
| Discussing Improved Visualization | Team Meeting | 1 hour (1 Meeting Time) | 2/28 |
| Begin Documentation | Maritza | 1 | 2/13 |