B-Tree Modulization Producer Report 1

Director: Andre Sovich

Producer: Jenna Olsen

Team Member: Maritza Rodriguez

Section 1: Current Tasks

| Task | Completed/Incomplete | Assigned to | Time Spent | Start Date | Comments |
| --- | --- | --- | --- | --- | --- |
| Text Log System Implementation | Incomplete | Andre | 6 | 2/13 | Needs implemented with animations |
| Continued Modulization | Complete | Maritza, Jenna | 2-3 | 2/13 | Finished |
| Discussing Button Implementation | Incomplete | Team Meeting | 1 hour (1 Meeting Time) | 2/26 |  |
| Button implementation | Incomplete | All | 14 | 2/15 | This will be implemented after the animations are implemented |
| Discussing Improved Visualization | Complete | Team Meeting | 1 hour (1 Meeting Time) | 2/28 | Animations |
| Begin Documentation | Complete | Maritza | 1 | 2/13 |  |
| Develop Animations | Complete | All | 30 combined hours | 2/28 | Built a Separate project with sample animations. Now these need to be implemented into the code. |

Section 2: Completed Tasks

| Task | Assigned to | Start Date | Estimated Time | Time spent (total) | Comments |
| --- | --- | --- | --- | --- | --- |
| Continued Modulization | Maritza, Jenna | 2/13 | 2-3 | 3 |  |
| Discussing Improved Visualization | All | 2/28 | 1 | 1 | Team Meeting |
| Begin Documentation | Maritza | 2/13 | 1 | 1 |  |
| Develop Animations | All | 2/28 | 10 | 30 | This was a task that we decided to do before other plans in order to avoid redoing or making parts of code obsolete. |

Group Meetings

| Date | Time | Attendance |
| --- | --- | --- |
| 2/19 | 8:00am – 8:50am | All |
| 2/21 | 8:00am – 8:50am | All |
| 2/26 | 8:00am – 8:50am | All |
| 3/5 | 8:00am – 8:50am | All |

Section 3: Our Next Tasks

| Task | Assigned to | Estimated Time Spent | Estimated Start Date |
| --- | --- | --- | --- |
| Add animations to the tree class | All | 6 | 3/10 |
| Merge Animations to Main | All | 1 | 3/14 |
| Discussing Button Implementation | Team Meeting | 1 hour (1 Meeting Time) | 3/19 |
| Button implementation | All | 20 | 3/19 |
| Implement Animations with Buttons | All | 10 | 3/14 |